Skin Cancer Detection App

Faculty Advisor:

Dr. Zahra Nematzadeh (znematzadeh@fit.edu)

Team Members

Nikiraj Konwar (nkonwar2020@my.fit.edu)

Nicolas Rincon-Speranza (nrinconspera2022@my.fit.edu)

Lawson Darrow(ldarrow2023@my.fit.edu)

Christian Stevens (cstevens2023@my.fit.edu)

Client:

Dr. Zahra Nematzadeh | College of Engineering and Science: Department of Electrical Engineering and Computer Science

| Task | Completion% | Lawson | Nick | Nikiraj | Christian | To-Do |
| --- | --- | --- | --- | --- | --- | --- |
| 1. Data Preparation & Balancing - Implemented dataset loading, pre/post oversampling checks, and created balanced 50/50 splits for training and validation. | 90% | 25% | 20% | 25% | 20% | Review dataset split consistency across folds and validate random seed reproducibility |
| 2. Data Augmentation & Preprocessing - Applied flips, brightness/contrast shifts, and zoom cropping to increase dataset diversity and reduce overfitting. | 90% | 25% | 25% | 20% | 20% | Test additional augmentations (rotation, hue, Gaussian blur) and measure their effect on AUC |
| 3. Model Design & Optimization - Built custom EfficientNetB0 head, added dropout and batch normalization, and integrated EarlyStopping and LR reduction callbacks. | 85% | 20% | 25% | 25% | 15% | Optimize dropout rate, batch size, and learning rate schedule for better convergence |
| 4. Cross-Validation & Training Execution - Set up Stratified 5-Fold training with two-phase learning (frozen + unfrozen backbone) and tracked performance metrics. | 80% | 20% | 20% | 20% | 20% | Complete remaining folds, consolidate training metrics, and compute mean performance across folds |
| 5. Evaluation, Visualization & Threshold Tuning -Generated loss/accuracy/AUC curves and optimized threshold (~0.2) to improve malignant recall. | 75% | 20% | 20% | 15% | 20% | Finalize validation plots, tune decision threshold on full test set, and prepare summary charts |

Discussion of Accomplished Tasks and Obstacles for the Current Milestone

Task 1: Data Preparation & Balancing
At the beginning of this milestone, the team concentrated on preparing the dataset for training. We organized the image directories into proper train, validation, and test splits and verified that each class (benign and malignant) was correctly labeled. Oversampling techniques were applied to address class imbalance, ensuring an approximately 50/50 ratio between classes in the training batches. Although this improved training stability, some early errors occurred due to duplicate paths and unrecognized image formats. These were corrected through file-type validation and path cleanup. Overall, the dataset is now balanced and ready for further model training.

Task 2: Data Augmentation & Preprocessing
The next focus was to apply augmentation and preprocessing techniques to enhance the dataset and model generalization. The team implemented horizontal and vertical flips, brightness/contrast adjustments, and zoom cropping to create variability in the training images. This stage was crucial to prevent overfitting. However, certain augmentations initially distorted some malignant lesion images, reducing clarity. Adjusting augmentation ranges and re-running sample previews helped correct this issue. These transformations now successfully enhance diversity while preserving medical image integrity.

Task 3: Model Design & Optimization
Using EfficientNetB0 as the base model, the team built a custom head with dense layers, dropout, and batch normalization to improve robustness. Lawson and Nikiraj worked on tuning the model architecture and integrating callbacks like EarlyStopping and ReduceLROnPlateau. Initial model runs showed moderate accuracy but slower convergence due to an aggressive learning rate. After tuning, training stabilized with improved AUC and precision metrics. Further fine-tuning is planned in the next milestone to enhance sensitivity toward malignant detection.

Task 4: Cross-Validation & Training Execution
The team implemented 5-Fold Stratified Cross-Validation to ensure reliable and unbiased performance evaluation. Two-phase training (frozen backbone followed by fine-tuning) was tested successfully, but GPU limitations in Colab caused runtime interruptions during longer runs. The team mitigated this by reducing batch sizes and scheduling fold runs sequentially. Intermediate results indicate consistent improvement across folds, validating the dataset balance and augmentation strategies.

Task 5: Evaluation & Visualization
Model performance was visualized using learning curves and AUC/recal graphs. Nick and Christian focused on evaluating validation metrics and adjusting decision thresholds to improve recall for malignant cases. Early results show balanced accuracy but slightly lower recall for malignant images, indicating the need for further tuning. The visualization tools now provide clearer insights into overfitting, convergence, and model improvement areas for the next phase.

Discussion of Each Team Member’s Contribution for the Current Milestone

Lawson:
Lawson led the team throughout this milestone, taking primary responsibility for implementing and testing the CNN-based skin cancer detection system. He configured the dataset pipeline with oversampling and augmentation techniques to achieve balanced class representation and improve model robustness. Lawson also optimized the training process using callbacks such as early stopping and learning rate reduction, ensuring stable model convergence. His leadership guided the team through debugging, code integration, and performance validation, resulting in a reliable and scalable training workflow.

Nicolas:
Nick contributed to the model evaluation and fine-tuning process. He assisted in analyzing the learning curves, reviewing results across multiple folds, and identifying performance trends such as overfitting or class imbalance. Nick also helped test different augmentation variations and threshold adjustments to improve recall on malignant cases. His analytical feedback helped the team refine model parameters and improve overall consistency between training and validation results.

Nikiraj:
Nikiraj supported the team by enhancing the data preparation and training stages. He worked closely with Lawson on applying balanced datasets after augmentation and verified the correct implementation of the oversampling pipeline. He also monitored fold-by-fold training behavior to ensure that both benign and malignant samples were represented evenly. Additionally, he contributed to testing various learning rate schedules and helped visualize model metrics for performance tracking.

Christian:
Christian played an important role in evaluating model performance and testing robustness. He validated the training and validation outputs across folds and analyzed AUC and recall metrics to assess improvement from oversampling and augmentation. Christian also assisted in reviewing and comparing different CNN training results to ensure consistent accuracy across the dataset. His attention to evaluation and detail helped the team confirm that the model generalized well after the applied balancing techniques.

Milestone 3

| Task | Lawson | Nick | Christian | Nikiraj |
| --- | --- | --- | --- | --- |
| 1. Final integration of model into app | 25% | 25% | 25% | 25% |
| 2. Polish app UI and navigation | 30% | 30% | 30% | 10% |
| 3. App performance optimization | 30% | 30% | 10% | 30% |
| 4. Real-world validation, unit testing, integration testing | 30% | 10% | 30% | 30% |
| 5. Device compatibility testing | 10% | 30% | 30% | 30% |
| 6. Add medical disclaimers and compliance features | 25% | 25% | 25% | 25% |
| 7. Finalize production build | 25% | 25% | 25% | 25% |

Date(s) of meeting(s) with Client during the current milestone:

10/23/2025

10/27/2025

Client feedback on the current milestone

See Faculty Advisor Feedback below

Date(s) of meeting(s) with Faculty Advisor during the current milestone:

10/23/2025

10/27/2025

Faculty Advisor feedback on each task for the current Milestone

Task 1:

Task 2:

Task 3:

Task 4:

Task 5:

Faculty Advisor Signature: _______________________________ Date: ________

Evaluation by Faculty Advisor

- Faculty Advisor: detach and return this page to Dr. Chan (HC 209) or email the scores to pkc@cs.fit.edu

- Score (0-10) for each member: circle a score (or circle two adjacent scores for .25 or write down a real number between 0 and 10)

| Nick | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Lawson | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |
| Nikiraj | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |
| Christian | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |