Skin Cancer Detection App

Faculty Advisor:

Dr. Zahra Nematzadeh (znematzadeh@fit.edu)

Team Members

Nikiraj Konwar (nkonwar2020@my.fit.edu)

Nicolas Rincon-Speranza (nrinconspera2022@my.fit.edu)

Lawson Darrow(ldarrow2023@my.fit.edu)

Christian Stevens (cstevens2023@my.fit.edu)

Client:

Dr. Zahra Nematzadeh | College of Engineering and Science: Department of Electrical Engineering and Computer Science

Milestone 3

| Task | Completion% | Lawson | Nick | Nikiraj | Christian | To-Do |
| --- | --- | --- | --- | --- | --- | --- |
| - Model Improvements | 95% | 0% | 95% | 0% | 0% | Continued work on accuracy and performance improvements. |
| - Small Model Testing | 82% | 0% | 10% | 72% | 0% | Continue refining the small model to further improve its performance. |
| - Improving App UI | 95% | 65% | 0% | 0% | 30% | Further refinement of UI. |
| - App Feature Upgrades | 89% | 80% | 0% | 0% | 9% | Continued feature additions to add value to the app. |

Discussion of Accomplished Tasks and Obstacles for the Current Milestone

Task 1:

For this milestone, work focused entirely on enhancing the machine learning model’s performance and stability. This included revising the oversampling strategy, implementing symmetric and realistic augmentations, incorporating MixUp to reduce overfitting, tuning hyperparameters based on a smaller model, and performing full 10-fold cross-validation using the updated architecture.

Major obstacles involved the model initially overfitting heavily—with very high training accuracy but low validation recall—and resolving issues with the saving paths, CSV logging, and excessively strong malignant augmentation. Nick also analyzed performance metrics such as recall, precision, AUC, and confusion matrices to guide improvements. The model now performs significantly more consistently, with higher recall and better generalization.

Task 2:

For this milestone, work focused on developing and refining a lightweight MobileNetV2-based prototype model to better understand early performance behavior and guide future improvements. A balanced 3,000 image subset was created to enable faster experimentation while maintaining equal representation of benign and malignant cases. Class weighting and light augmentation were applied to help improve malignant sensitivity and reduce overfitting during early testing. Training followed a two-stage approach: first training the classification head, then fine-tuning the last layers of the base model with a lower learning rate. This process led to consistent improvements in validation accuracy and AUC. Additional evaluation included ROC and precision-recall analysis as well as threshold optimization to achieve higher sensitivity for malignant detection. Overall, the small-model experiments provided valuable insight into which techniques, such as partial unfreezing, adjusted class weights, and controlled augmentation, contribute most to stronger performance.

Task 3:

For this milestone, work centered on refining the app’s interface to match the project’s polished, liquid-glass aesthetic. This involved improving layout consistency across screens, enhancing light/dark mode transitions, optimizing component spacing, and ensuring that core features—camera guidance, scan results, history views, and educational content—presented information cleanly and intuitively. The updates focused on creating a smoother user flow and a more cohesive visual experience aligned with modern iOS-style design.

Task 4:

For this milestone, efforts focused on expanding functionality to increase overall app value. Key additions included integrating intelligent follow-up reminders based on scan outcomes, improving PDF export reliability within the scan history, and enriching educational sections with clearer ABCDE guidance and prevention tips. Feature work also included strengthening settings and account management elements, preparing the structure for upcoming backend integration, and ensuring all new components operated smoothly within the existing demo architecture.

Discussion of Each Team Member’s Contribution for the Current Milestone

Nick:

For this milestone, Nick focused on improving the reliability and overall performance of the machine learning model. This involved adjusting the data balancing approach, refining the augmentation process so it better reflected realistic conditions, and experimenting with techniques like MixUp to help reduce overfitting. Nick also tested multiple hyperparameters using a smaller prototype model and then applied the best-performing settings to the full EfficientNet model. In addition, he carried out full K-Fold validation to better understand how the model behaved across different splits.

Nikiraj:

For this milestone, Nikiraj trained a MobileNetV2 prototype using a balanced 3,000-image subset created from the full dataset (1,500 benign and 1,500 malignant). The model was trained in two stages: first, only the classification head was trained for five epochs, improving validation AUC from 0.82 to 0.85. In the second stage, the last 10 layers were unfrozen and fine-tuned with a lower learning rate and class weighting. This resulted in steady improvements in validation accuracy from 73% to 83% while maintaining a high validation AUC around 0.85 and reducing validation loss. These results showed that the two-stage training pipeline, class weighting, and lighter augmentation helped the model learn malignant features more effectively and confirmed that MobileNetV2 is suitable for rapid experimentation and future mobile deployment.

Lawson:

For this milestone, Lawson focused primarily on the frontend and app development side of the project. The app now features a sophisticated camera interface with real-time quality guidance for optimal image capture, instant classification of skin lesions as benign or malignant with confidence scores, and comprehensive scan history management with PDF export capabilities. Users can schedule intelligent follow-up reminders based on their scan results (customizable from 1-12 months), access educational content about ABCDE warning signs and prevention tips, and manage their account with secure authentication including optional two-factor authentication. The app is designed with an Apple-inspired liquid glass UI that adapts beautifully to both light and dark modes, provides detailed informational screens including medical disclaimers and privacy policies, and currently operates as a fully functional demo using local storage with plans for backend infrastructure integration to enable cloud sync, real ML model deployment, and multi-device support.

Christian:

For this milestone, Christian focused on conceptualizing and developing an improved user interface. The app features screen navigation, light and dark toggle and camera/gallery access. Experiments with widgets and various UI modifications helped curate the app’s current design, and map plans for additional features moving forward.

Milestone 4

| Task | Lawson | Nick | Christian | Nikiraj |
| --- | --- | --- | --- | --- |
| - Model Refinement | 10% | 40% | 10% | 40% |
| - Model Integration | 25% | 25% | 25% | 25% |
| - Continued Testing | 25% | 25% | 25% | 25% |
| - App Refinement | 40% | 10% | 40% | 10% |

Discussion (at least a paragraph) of each planned task for the next Milestone

Task 1: Model Refinement

For this task, we plan to finalize the machine learning model by completing any remaining improvements, adjusting hyperparameters if necessary, and exporting a stable .keras or .tflite version that works reliably outside of Colab. This involves cleaning up the training pipeline, confirming that the updated augmentations and MixUp strategy are performing well, and ensuring the model reaches a consistent level of accuracy and recall. The goal is to have a fully polished, ready-to-use model that can be directly integrated into the application.

Task 2: Model Integration

This task involves taking the finished model and loading it into the mobile app environment. We need to set up the proper file structure, convert the model to the format required by the app, and make sure the app can successfully read the model and run predictions. This also includes implementing any preprocessing steps inside the app so images are resized, normalized, and prepared the same way the model expects. The main objective is to have the model functioning inside the app rather than only in Colab.

Task 3: Continued Testing

Once the model is integrated, we will thoroughly test it within the app to make sure everything works as expected. This includes uploading different types of images, checking prediction speed, verifying that outputs match Colab predictions, and confirming that no crashes or errors occur during inference. We also need to test edge cases—such as low-quality images, incorrect file types, and unusual lighting—to ensure the model remains stable. The purpose of this task is to validate real-world performance, not just accuracy on the dataset.

Task 4: App Refinement

For this task, we plan to improve the overall quality of the application. This includes refining the UI layout, making buttons and screens more intuitive, improving the flow from image upload to prediction, and adding helpful messages or instructions for users. We may also polish visual elements to make the app look more professional. In addition, we’ll address any issues discovered during testing—such as slow loading, unclear error messages, or confusing navigation—to ensure the app feels smooth and easy to use.

Date(s) of meeting(s) with Client during the current milestone:

11/10/2025

11/24/2025

Client feedback on the current milestone

See Faculty Advisor Feedback below

Date(s) of meeting(s) with Faculty Advisor during the current milestone:

11/10/2025

11/24/2025

Faculty Advisor feedback on each task for the current Milestone

Task 1:

Task 2:

Task 3:

Faculty Advisor Signature: _______________________________ Date: ________

Evaluation by Faculty Advisor

- Faculty Advisor: detach and return this page to Dr. Chan (HC 209) or email the scores to pkc@cs.fit.edu

- Score (0-10) for each member: circle a score (or circle two adjacent scores for .25 or write down a real number between 0 and 10)

| Nick | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Lawson | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |
| Nikiraj | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |
| Christian | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |