Skin Cancer Detection App

Faculty Advisor:

Dr. Zahra Nematzadeh (znematzadeh@fit.edu)

Team Members

Nikiraj Konwar (nkonwar2020@my.fit.edu)

Nicolas Rincon-Speranza (nrinconspera2022@my.fit.edu)

Lawson Darrow(ldarrow2023@my.fit.edu)

Christian Stevens (cstevens2023@my.fit.edu)

Client:

Dr. Zahra Nematzadeh | College of Engineering and Science: Department of Electrical Engineering and Computer Science

Milestone 5

| Task | Completion% | Lawson | Nick | Nikiraj | Christian | To-Do |
| --- | --- | --- | --- | --- | --- | --- |
| - Explainability & Visualization | 95% | 40% | 10% | 40% | 10% | Refine clarity of visual outputs, finalize best methods |
| - App Deployment (Multi-Device) | 80% | 25% | 25% | 25% | 25% | Ensure full compatibility across all devices |
| - Testing & Performance Analysis | 90% | 25% | 25% | 25% | 25% | Final validation on edge cases and consistency |
| - Showcase Poster Development | 85% | 15% | 55% | 15% | 15% | Finalize layout, visuals, and messaging |

Discussion of Accomplished Tasks and Obstacles for the Current Milestone

Task 1: Explainability and Visualization

During this milestone, work focused on improving the interpretability of the machine learning model through visualization and explainability techniques. Rather than pursuing additional performance improvements, efforts were directed toward understanding how the model makes decisions. Visualization methods such as heatmaps and feature highlighting were implemented and refined to identify which regions of input images contributed most to predictions. These outputs were analyzed to ensure that the model was focusing on meaningful lesion features rather than irrelevant background details. A key challenge in this task was that explainability methods can sometimes produce unclear or inconsistent visualizations, making interpretation difficult. Multiple approaches were compared and refined to ensure the most useful and interpretable outputs were selected.

Task 2: App Deployment (Multi-Device Accessibility)

This milestone included significant progress toward making the application accessible on multiple devices. Work focused on ensuring that the latest version of the trained model was successfully integrated into the mobile application and could run consistently across different phones. This involved addressing compatibility issues, ensuring proper model loading, and verifying that predictions were generated correctly within the app environment. Expanding access to multiple devices allowed for more realistic and extensive testing of the system. One obstacle encountered was maintaining consistent behavior across devices with different hardware and configurations. Additional debugging and adjustments were required to ensure reliability across all platforms.

Task 3: Testing and Performance Analysis

Testing during this milestone emphasized evaluating system behavior in real-world usage scenarios. With the app available on multiple devices, the team was able to perform more comprehensive end-to-end testing. Performance was analyzed across evaluation metrics and test cases to ensure consistency and reliability. The team also reviewed prediction outputs and model behavior under different conditions to identify any inconsistencies or edge cases. This phase helped confirm that the system was stable and functioning as expected, while also highlighting minor issues that will be addressed in the final milestone.

Task 4: Showcase Poster Development

A major focus of this milestone was beginning preparation for the Senior Design showcase through development of the project poster. Work included organizing key visuals, selecting important results, and structuring the overall narrative of the project. The team worked on incorporating model performance metrics, application screenshots, workflow diagrams, and explainability outputs into the poster. Efforts were made to ensure that the content is clear, visually appealing, and understandable to both technical and non-technical audiences. One challenge in this task was balancing technical detail with clarity, ensuring that complex machine learning concepts are communicated effectively without overwhelming the viewer.

Discussion of Each Team Member’s Contribution for the Current Milestone

Nick:

For this milestone, Nick focused on analyzing model performance and supporting the interpretability and deployment of the machine learning system. Rather than introducing new experiments or architectural changes, he concentrated on evaluating how the model behaved and ensuring its outputs were well understood as the project moved toward completion. Nick reviewed image outputs and explainability visualizations, analyzing model-generated heatmaps and feature highlights to assess whether predictions were based on meaningful regions of the input images. He also analyzed overall model performance across evaluation metrics and test cases, helping confirm that results remained consistent and reliable. In addition, Nick contributed to integrating the most recent version of the trained model into the mobile application, ensuring that the latest updates were reflected in the app for testing and demonstration. He also worked on developing the Senior Design showcase poster, helping organize key visuals and results to clearly communicate the project’s approach, performance, and impact.

Nikiraj:

For this milestone, Nikiraj focused on developing and refining visualization and explainability features for the machine learning model. Rather than continuing performance-focused experimentation, his work emphasized improving how the model’s behavior could be interpreted and communicated. Nikiraj worked on implementing visualization methods to highlight which regions of input images influenced model predictions. This included generating and refining heatmaps and other explainability outputs to better understand how the model was making decisions. He evaluated different approaches to ensure that the visualizations were both meaningful and aligned with expected lesion features. Through this work, Nikiraj helped improve the transparency of the model, making its predictions easier to interpret and more suitable for demonstration. His contributions supported both internal validation and the ability to clearly communicate model behavior during presentation.

Lawson:

For this milestone, Lawson focused on expanding explainability features and advancing the deployment of the application across multiple devices. His work emphasized improving both the interpretability of the model and the accessibility of the system. Lawson contributed to the development of explainability features by working on visualization methods that highlight important regions of input images used by the model for prediction. These efforts helped strengthen understanding of how the model processes visual data and supported the team’s ability to validate its behavior. In addition to model-side contributions, Lawson played a key role in preparing the application for broader use by working toward making the app available on all team members’ devices. This involved addressing compatibility and deployment challenges to ensure consistent functionality across phones. He also supported testing of the model within the application, helping evaluate how predictions performed in a real-world mobile environment. Through deployment efforts and testing, Lawson contributed to improving both system reliability and readiness for demonstration.

Christian:

For this milestone, Christian supported the team by assisting with testing and general validation of the system as it moved toward completion. Rather than focusing on major development tasks, his contributions were centered on helping verify that the model and application were functioning as expected. Christian helped review model outputs and participated in testing the application to ensure predictions were being generated correctly within the mobile environment. He also provided feedback on usability and overall system behavior during testing. Through testing support and validation efforts, Christian contributed to ensuring that the system remained stable and ready for final presentation and demonstration.

Milestone 6

| Task | Lawson | Nick | Christian | Nikiraj |
| --- | --- | --- | --- | --- |
| - Final System Validation & Metrics | 25% | 30% | 15% | 30% |
| - App Deployment Finalization & Stability | 40% | 30% | 15% | 15% |
| - Showcase Poster & Presentation Finalization | 25% | 35% | 20% | 20% |
| - Demo Preparation & Final App Refinement | 30% | 25% | 20% | 25% |

Discussion (at least a paragraph) of each planned task for the next Milestone

Task 1: Final System Validation and Metrics

During this milestone, the team will focus on completing final validation of the machine learning system to ensure performance is consistent, reliable, and well-documented. This includes calculating final evaluation metrics such as AUC, F1 score, sensitivity, and specificity across both the full test set and balanced subsets. Additional analysis will be performed on misclassified examples to better understand model limitations and identify any remaining edge cases. The goal of this task is to finalize all reported results and ensure that the system’s performance is clearly supported by thorough and consistent evaluation.

Task 2: App Deployment Finalization and Stability Improvements

The next milestone will emphasize completing deployment of the application and ensuring it is fully stable across all devices. This includes resolving any remaining compatibility issues, improving inference consistency, and ensuring that the model runs reliably within the mobile environment. Additional refinements will focus on improving responsiveness, reducing latency, and handling repeated or varied user inputs more effectively. The objective is to deliver a fully functional and dependable application that performs smoothly during live demonstrations.

Task 3: Showcase Poster and Presentation Finalization

A major focus of this milestone will be finalizing the Senior Design showcase materials, including the project poster and presentation. This includes refining the layout, improving visual clarity, and ensuring that all key components—such as model performance, application workflow, and explainability outputs—are clearly presented. The team will also prepare a structured explanation of the project, covering the problem motivation, technical approach, results, and real-world impact. Practice presentations will be conducted to ensure clarity, timing, and confidence during the showcase.

Task 4: Demonstration Preparation and Final App Refinement

In the final phase, the application will be refined specifically for demonstration purposes. This includes polishing the user interface, ensuring consistent and clear outputs, and integrating explainability visualizations into the demonstration workflow. The team will also prepare example scenarios and test cases to showcase the system’s capabilities effectively. The goal is to ensure that both the technical system and its presentation are fully aligned, resulting in a smooth, professional, and engaging final demonstration.

Date(s) of meeting(s) with Client during the current milestone:

3/19/2026

Client feedback on the current milestone

See Faculty Advisor Feedback below

Date(s) of meeting(s) with Faculty Advisor during the current milestone:

3/19/2026

Faculty Advisor feedback on each task for the current Milestone

Task 1:

Task 2:

Task 3:

Faculty Advisor Signature: _______________________________ Date: ________

Evaluation by Faculty Advisor

- Faculty Advisor: detach and return this page to Dr. Chan (HC 209) or email the scores to pkc@cs.fit.edu

- Score (0-10) for each member: circle a score (or circle two adjacent scores for .25 or write down a real number between 0 and 10)

| Nick | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Lawson | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |
| Nikiraj | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |
| Christian | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |